## Slide 1: 読者と著者の交流サイト BookRac(ブックラック)
株式会社情報サービス
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 2: 我われはなぜここにいるのか
読者と著者の距離を縮める
書籍の販売促進
アジャイル開発を成功させる
読者と著者の継続的な関わりを
支援したい
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 3: エレベーターピッチ
[読者と著者の継続的な関わりを支援] したい
[読者、著者] 向けの、
[BookRac] というプロダクトは、
[Webサービス] です。
これは [ファンとして著者との交流、読者との交流] ができ、
[Web本棚サービス]とは違って、
[読者と著者、著者と著者の関わり] が備わっている。

## Slide 4: パッケージデザイン
BookRac
(素敵な写真)
著者へいちばん近いサイト
著者との接点
読者との接点
ファンの獲得
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 5: やらないことリスト
やる | やらない
Web本棚 | 一般的なSNSのようなタイムライン(つぶやきの投稿など)
書籍のファンページ | 書籍のオンライン販売
書籍イベントの告知 | 
新刊の告知 | 
あとで决める
書籍イベントの自主開催
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 6: プロジェクトコミュニティは...
コアチーム
PMO ドイさん
顧客 エダさん
開発チーム
開発部長 ババさん
営業部長 チヨダさん
・アイダ
・フジミネ
・ハセガワ
・ゴトウ
・ジョウジマ
・コイズミ
・イヌガミ
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 7: 技術的な解決策の概要
←リスクがある箇所
←今回は対象外
採用する技術:
C#
ASP.NET
Azure
Visual Studio
アジャイル開発
  スクラム
  XP
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 8: 夜も眠れなくなるような問題は何だろう?
実は需要がなかった
アジャイル開発がうまくいかない
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 9: 俺たちの“Aチーム”
人数 | 役割 | 強みや期待すること
1 | スクラムマスター | プロジェクトを円滑に進める
3 | 開発者 | C#やASP.NETについての深い知識と実践経験
1 | テスター | さまざまなテスト技法の知識と経験
0.5 | インフラ | 安定したインフラの構築
1 | 営業 | 顧客との円滑なコミュニケーション 困ったときはまかせた！
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 10: 期間を見極める
リリース!
構築
受入テスト
トレーニング
~3ヶ月
あくまで推測であって、確約するものではありません。
1週間
1週間
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 11: トレードオフ・スライダー
 | 典型的なフォース
 | 機能をぜんぶ揃える(スコープ)
 | 予算内に収める(予算)
 | 期日を死守する(時間)
 | 高い品質、少ない欠陥(品質)
MAX
MIN
MAX
MIN
MAX
MIN
MAX
MIN
 | 上記以外で重要なこと
 | 簡単に使える
 | 考えさせない！
 | 活発なコミュニケーション
 | 書籍の売り上げUP！
MAX
MIN
MAX
MIN
MAX
MIN
MAX
MIN
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 12: 初回のリリースに必要なもの
7名、4ヶ月、\16,000,000
リリース!
構築
受入テスト
トレーニング
~3ヶ月
1週間
1週間
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.